IPOLENS

# Full Application Blueprint

Production Ready IPO Intelligence and Portfolio Platform

| Audience | Release target | Delivery approach |
| --- | --- | --- |
| Product, design, engineering, QA, stakeholders | MVP in 14 days; production hardening follows | Figma-first UX, contract-first platform, phased rollout |

Decision: This document is the build blueprint for IPOLENS . It turns the original portfolio-import plan into a complete application plan, covering the product, technology choices, engineering standards, operating model, release criteria, and sequenced backlog.

# 1 Product Vision and Release Strategy

IPOLENS  is a secure investor workspace for discovering IPOs, organizing applications across family PAN profiles, importing demat holdings, and tracking portfolio performance. It is an information and workflow platform, not a broker, execution venue, or investment adviser.

| Release | Objective | Included capabilities |
| --- | --- | --- |
| MVP | Establish the trusted daily workflow | IPO radar, profiles, CSV portfolio import, P and L, registrar links, basic AI analysis |
| V1 production | Improve reliability and engagement | Alerts, watchlists, refresh jobs, audit trails, operational dashboard |
| V2 expansion | Increase investor insight | Advanced analytics, comparison views, notification preferences, premium features |

## Primary Users

| Persona | Need | Core journey |
| --- | --- | --- |
| Active IPO investor | Find relevant IPOs and act quickly | Discover -> evaluate -> apply -> track listing outcome |
| Family portfolio manager | Coordinate applications across PAN profiles | Add profiles -> choose IPO -> open registrar links -> monitor status |
| Self-directed investor | Understand current holdings and gains | Upload export -> resolve errors -> inspect holding and P and L summary |

## Product Modules

Authentication and profiles: email and Google sign-in, account settings, consent, and secure personal data management.

IPO intelligence: issue calendar, search, filters, GMP trend, subscription ratios, quote context, and company detail.

Application manager: family PAN profiles, lot selection, application logging, and registrar routing.

Portfolio intelligence: broker and CAS import, import history, holdings, realized and unrealized P and L, and IPO allotment linkage.

Research: structured prospectus summary, strengths, risks, and non-advisory verdict with source and freshness metadata.

Operations: scheduled ingestion, observability, audit events, feature flags, and admin-only support tooling.

# 2 Recommended Technology Stack

The stack favors managed services, TypeScript end to end, strong database controls, and an API surface that can serve an approved Figma implementation without reworking business rules.

| Area | Recommendation | Why this is the right fit |
| --- | --- | --- |
| Web application | Next.js App Router with TypeScript | Full-stack React framework with server rendering, route handlers, and a mature deployment path. |
| UI and design system | Figma, Tailwind CSS, shadcn/ui, Radix primitives | A token-led interface system that maps cleanly from Figma and supports accessibility. |
| Client data | TanStack Query plus Zod | Predictable cache and mutation behavior with runtime validation at API boundaries. |
| Database | Supabase PostgreSQL | Managed PostgreSQL, auth integration, storage, backups, and row-level security. |
| Database access | Drizzle ORM and Drizzle Kit | Typed schema definitions and reviewed SQL migrations stored in source control. |
| Authentication | Supabase Auth with @supabase/ssr | Cookie-based server authentication, Google OAuth, magic links, and JWT integration. |
| Background work | Trigger.dev or Inngest; Vercel Cron for simple schedules | Retries, event logs, and long-running ingestion outside user requests. |
| File storage | Supabase Storage | Private CSV storage with signed access and retention controls. |
| AI | Google Gemini API with structured JSON schemas | Fast, economical research summaries with server-side validation. |
| Testing | Vitest, Playwright, MSW, Testcontainers | Fast unit and contract tests plus real end-to-end browser coverage. |
| Monitoring | Sentry, Vercel Analytics, structured logs | Release visibility, error triage, performance insight, and audit correlation. |
| Delivery | GitHub Actions, Vercel, Supabase migrations | Automated checks, preview environments, production deployment, and rollback path. |

## Architecture Rules

Use Server Components by default; isolate client components to interaction-heavy UI.

Validate every request and external response with Zod; never trust browser or provider payloads.

Keep business rules in services, not route handlers or UI components.

Generate migrations for every database change; do not use direct schema push in production.

Use private buckets and signed URLs for uploaded files; persist only required files and metadata.

Expose REST-style route handlers for public UI contracts and use internal typed service functions beneath them.

# 3 Target Architecture

| Layer | Components | Responsibility |
| --- | --- | --- |
| Experience | Figma tokens, Next.js pages, shadcn/ui, TanStack Query | Accessible responsive user interface and state handling |
| Application | Route handlers, server actions, Zod schemas, domain services | Authorization, orchestration, validation, and API contracts |
| Data | PostgreSQL, Drizzle, RLS, Supabase Storage | Transactional records, ownership controls, files, and auditability |
| Async | Ingestion workers, retries, cron scheduler, queue | IPO sync, market refresh, P and L recalculation, notifications |
| External | Market-data provider, registrar registry, Gemini | Bounded adapters with timeouts, rate limits, caching, and fallbacks |
| Operations | Sentry, logs, metrics, feature flags, CI/CD | Safe releases, incident triage, and controlled rollout |

## Core Domain Model

| Domain | Key entities | Design notes |
| --- | --- | --- |
| Identity | profiles, user_settings, consent_events | References Supabase auth.users by primary key; never stores provider credentials. |
| IPO data | ipos, ipo_events, subscriptions, gmp_history, quotes | Every record carries source, timestamp, freshness, and normalized symbol. |
| Applications | user_pans, ipo_applications, registrar_registry | PAN is encrypted or tokenized where retained; access is user-scoped. |
| Portfolio | portfolio_imports, portfolio_holdings, pnl_journal, broker_schemas | Immutable import record; normalized holding identity; error logs by source row. |
| Research | analysis_jobs, analysis_results, source_documents | Prompt version, model, source timestamp, structured output validation. |
| Operations | audit_events, job_runs, feature_flags | Supportable operational history with restricted admin access. |

## Portfolio Import Design

CSV and CAS imports are the first-release integration boundary. The upload service identifies the source from versioned headers, normalizes rows, validates values, detects duplicates, persists a complete import record, updates holdings in a transaction, and enqueues a P and L refresh. The user receives a partial-success result when valid rows are saved alongside explainable rejected rows.

| Control | Implementation |
| --- | --- |
| Format resilience | Versioned broker schema registry and sanitized sample exports for Groww, Zerodha, 5Paisa, and CAS/NSDL. |
| Duplicate prevention | Normalized source hash plus user, instrument, lot or cost-basis identity; idempotency key per import. |
| Data quality | Quantity, price, ISIN, symbol, date, and currency checks; unresolved symbols are flagged rather than guessed. |
| Auditability | Import file metadata, parser version, row-level error records, sync state, and timestamps. |
| Performance | Stream or chunk large imports; cap size; enqueue long recalculations; target less than three seconds for 100 rows. |

# 4 API and Frontend Contract Plan

Figma is the design source of truth. Engineering publishes stable endpoint shapes, state semantics, and examples before the frontend binding begins. Each screen is mapped to its read model and mutation contract.

| Screen | Reads | Mutations and states |
| --- | --- | --- |
| IPO radar | GET /api/ipos, /api/ipos/:symbol, /api/market/quote | Filters, search, stale-data label, loading and empty states |
| PAN manager | GET /api/pans | POST, PATCH, DELETE /api/pans; validation and confirmation states |
| Application manager | GET /api/applications, /api/registrars | POST /api/applications; selected PANs, lots, registrar handoff |
| Portfolio upload | GET /api/portfolio/imports | POST /api/portfolio/upload; idle, uploading, success, partial, failure |
| Holdings and P and L | GET /api/portfolio/holdings, /summary | Sort and filter state; refresh indication; no direct calculation in client |
| Research | GET /api/ipos/:symbol/analysis | POST /api/analysis; queued, processing, completed, unavailable states |

## Design Handoff Requirements

One Figma frame per important state: loading, empty, populated, validation error, network error, partial success, and permission denied where applicable.

Token library includes typography, spacing, elevations, responsive breakpoints, chart treatment, and semantic colors for gain, loss, warning, and status.

Mobile-first frames are mandatory for IPO radar, upload, holdings, and application flows.

Each component has accessibility notes: visible focus, keyboard behavior, labels, contrast, error association, and reduced-motion behavior.

Figma links and frame IDs are tracked beside the matching route contract.

## Frontend Build Standards

Use a feature-folder structure: app routes compose features; features own UI, hooks, schemas, and tests; services own business logic.

Use TanStack Query for mutable or frequently refreshed client data. Prefer server data for static or SEO-sensitive content.

Use optimistic updates only for reversible actions and reconcile from the server response.

Standardize API errors as code, message, fieldErrors, requestId, and retryability.

Use skeletons for loading and retain prior data where it avoids interface flicker.

# 5 Security Privacy and Reliability

| Control area | Required standard |
| --- | --- |
| Access control | Enable RLS on every exposed table. Policies are user-scoped by auth UID; service-role access is server-only and minimally used. |
| Secrets | Keep all provider keys in deployment secrets. Never expose service role, AI, market, or database credentials in the browser. |
| PAN and personal data | Minimize collection. Encrypt sensitive fields at rest where stored, mask values in logs and UI, and define a deletion and retention policy. |
| Upload safety | Private storage, content-type and size checks, malware scanning where available, parsing limits, and short-lived signed URLs. |
| API protection | Rate-limit auth-sensitive, import, AI, and market endpoints; enforce request size, timeouts, idempotency, and abuse monitoring. |
| External data | Treat every market, broker, and AI response as untrusted; validate schema, record source freshness, and fail gracefully. |
| Audit | Record sensitive actions such as PAN changes, imports, export downloads, and administrative access with request correlation IDs. |
| Resilience | Retries with backoff for jobs, dead-letter handling, health checks, backup restore drills, and feature-flagged rollout. |

## Compliance Position

IPOLENS should display clear product terms, privacy notice, risk disclosure, and data-source freshness. Research summaries must be framed as informational content, not personalized investment advice. Before commercial release, obtain jurisdiction-appropriate legal review for financial-content wording, retention obligations, and marketing claims.

## Non Functional Targets

| Measure | MVP target | How it is measured |
| --- | --- | --- |
| Availability | 99.5 percent for customer-facing web routes | Synthetic checks and platform uptime |
| Performance | LCP below 2.5 seconds; INP below 200 ms for key screens | Real-user monitoring and Lighthouse |
| Import latency | Less than 3 seconds for 100 valid rows | Job timing metrics and contract test fixture |
| Quality | Zero critical open security issues; 80 percent service coverage target | CI reports, dependency scanning, test coverage |
| Recovery | Database backup and restore test before production | Documented restore evidence |

# 6 Build Roadmap

| Sprint or phase | Duration | Deliverables | Exit gate |
| --- | --- | --- | --- |
| 0 Discovery and foundations | Days 1-2 | Repository, environments, CI, architecture decisions, schema baseline, Figma token setup | Stakeholders approve scope, stack, and first Figma direction |
| 1 Trusted core | Days 3-5 | Auth, profiles, RLS, IPO database, migration workflow, basic radar API | Secure user boundary and working preview environment |
| 2 Market intelligence | Days 6-8 | Ingestion jobs, quote adapter, IPO search and filters, cache and freshness rules | Representative data and contract tests pass |
| 3 Portfolio workflow | Days 9-12 | PAN manager, CSV/CAS import, holdings, P and L, history and errors | Four importer fixtures and transactional flow pass |
| 4 Action and research | Days 13-15 | Registrar links, structured AI analysis, watchlists and notifications foundation | User journeys are complete in preview |
| 5 Frontend binding | Days 16-20 | Approved Figma frames bound to contracts; responsive QA | Critical screens match approved states |
| 6 Release hardening | Days 21-25 | E2E suite, performance pass, security review, monitoring, backup drill | Production go or no-go review |

## MVP Backlog by Epic

| Epic | Priority | Representative stories |
| --- | --- | --- |
| Platform foundation | P0 | As a user, I can securely sign in; as an operator, I can deploy with migrations and observability. |
| IPO radar | P0 | As an investor, I can browse, filter, search, and inspect fresh IPO information. |
| PAN and applications | P0 | As a family investor, I can manage PAN profiles and record an IPO application. |
| Portfolio import | P0 | As an investor, I can upload a supported export, understand errors, and see normalized holdings. |
| P and L intelligence | P0 | As an investor, I can see holding and IPO performance with refresh timestamps. |
| Registrar handoff | P1 | As an investor, I can reach the appropriate registrar flow with relevant context. |
| AI research | P1 | As an investor, I can view structured strengths, risks, and a source-aware summary. |
| Alerts and watchlists | P1 | As an investor, I can opt into useful IPO and portfolio reminders. |
| Advanced analytics | P2 | As an investor, I can compare trends, sectors, and historical outcomes. |

# 7 Engineering Workflow and Quality Gates

| Stage | Required evidence |
| --- | --- |
| Before development | Accepted user story, Figma reference, API schema, security and data classification note. |
| Pull request | Typecheck, lint, unit tests, migration review, updated contract fixtures, code review. |
| Preview environment | Functional smoke test, accessibility checks, responsive check, expected monitoring events. |
| Release candidate | Playwright critical-path tests, performance report, vulnerability scan, rollback and backup check. |
| Production release | Feature flag plan where applicable; error budget monitoring; post-release verification. |

## Testing Strategy

| Layer | Focus | Tools |
| --- | --- | --- |
| Unit | Parsers, validation, P and L formulas, authorization decisions | Vitest |
| Integration | Routes, RLS boundaries, migrations, storage behavior | Vitest, MSW, Testcontainers or Supabase test project |
| Contract | Stable request and response schema; external-adapter fixtures | Zod, Vitest |
| End to end | Login, IPO discovery, CSV upload, holding view, registrar handoff | Playwright |
| Accessibility | Keyboard flow, labels, contrast, error semantics | axe-core, manual review |
| Performance and security | Web vitals, import load, dependency and secret checks | Lighthouse CI, Sentry, GitHub security tooling |

## Operational Dashboard

Job runs: ingestion, import processing, P and L refresh, AI analysis, notification dispatch.

Data freshness by provider and IPO; parser error rate by broker schema version.

API error, latency, and rate-limit metrics by route and deployment version.

Support-safe view of import status and errors without exposing unmasked personal data.

# 8 Decisions Required to Start

| Decision | Recommended choice | Why it matters |
| --- | --- | --- |
| Data platform | Supabase PostgreSQL | Sets auth, storage, RLS, migrations, and backup approach. |
| Market-data source | Choose licensed provider and fallback source | Determines data quality, permitted use, and cost. |
| Figma ownership | Named product designer and approval owner | Prevents UI rework and blocks frontend binding only when needed. |
| PAN data handling | Confirm whether PAN is stored, tokenized, or masked-only | Changes security controls and compliance review. |
| Release audience | Private beta before public launch | Lets the team validate data quality and workflows with lower operational risk. |
| Team shape | Technical lead, backend, frontend, designer, QA | Sets an achievable delivery schedule and ownership model. |

# 9 First Week Action Plan

Day 1: approve stack, create Git repository, provision Supabase and Vercel projects, define environments, and configure secret management.

Day 2: implement auth shell, profiles, RLS policies, Drizzle migration pipeline, CI quality gates, and Figma tokens.

Days 3-4: build IPO schema, ingestion adapter interface, first data provider integration, and radar contract.

Days 5-6: build CSV import bounded context with sanitized broker fixtures, parser registry, validation, idempotency, and import history.

Day 7: conduct architecture, security, and Figma contract review; schedule the next sprint using evidence from preview tests.